# HogDog Website – Requirements Document (v1)

Oct 8, 2026 · @AMY

## Scope and approach

This document lists what the new HogDog website must do, in numbered, testable statements a builder can quote a price against and Amy can check at launch. The companion design spec covers the look, page layout and site map; this one covers behavior.

In scope: an informational site with a home page, about and services pages, a property showcase, one page per sport with instructor contact information, a rentals page that sends visitors to Acuity, a tiny house page, an RV and camping page, a public events calendar, a contact page, and unlisted trial pages.

How to read the requirements:

- Each requirement has an ID (F = functional, N = non-functional) so it can be referenced in quotes, change requests and testing.

- Must = the site cannot launch without it. Should = expected at launch unless cost or time forces a trade-off. Could = nice to have, first to be cut.

- The last column says how to verify the requirement is met.

## Assumptions and constraints

- Acuity Scheduling stays the system of record for arena and pool rentals; the website only links to or embeds it.

- Email addresses in use: info@hogdogproductions.net (general), camping@hogdogproductions.net (RV and camping). Both already exist or will be created before launch.

- The domain is hogdogproductions.net and the existing Google Workspace account stays the home for email and the events calendar.

- Site editors are non-technical staff; changes to text, photos and trial pages must not need a developer.

- No payments, logins, memberships or custom booking logic are built into the site.

- Instructors supply their own bios, photos and contact details, and agree to publish them.

## Functional requirements

Seven groups: structure, sport pages, rentals and routing, contact, calendar, private trial pages, and content management.

### A. Site structure and content

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-01 | The home page says in one or two sentences who HogDog is and links to services, rentals and the calendar. | Must | All three links are visible on a phone without scrolling more than two screens. |
| F-02 | A navigation menu on every page links to all top-level pages; the five sport pages are grouped under one menu item. | Must | Every page is reachable from Home in two clicks or fewer. |
| F-03 | An About page explains who we are and what we offer. | Must | Page exists and is linked from the menu. |
| F-04 | A Services page summarizes every offering and links to each service page. | Must | Every service in the site map has a link. |
| F-05 | A Property page shows the arena, pool, tiny house, RV and camping areas and the farm, each with at least one photo and a short description. | Must | Each area has a photo and caption. |
| F-06 | Photos open larger on tap or click. | Should | Tested on a phone and a desktop browser. |
| F-07 | A footer on every page shows the info@ email link. | Must | Footer present on all pages. |

### B. Sport and instructor pages

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-10 | Separate pages exist for Agility, Pool, Nose Work, Sheep Herding and Disc. | Must | Five pages exist and are linked from the menu. |
| F-11 | Each sport page opens with a short description of the program. | Must | Description present on each page. |
| F-12 | Each sport page lists every instructor for that sport as a card with photo, name, a bio of three sentences or fewer, and direct contact information. | Must | Every instructor has a card with all four items. |
| F-13 | The Pool page lists the pool instructors in the same card format. | Must | Pool instructors appear on the Pool page only. |
| F-14 | Contact details on a card are clickable: email opens a message, a phone number (if provided) dials on tap. | Should | Tapped on a phone. |
| F-15 | An admin can add, edit, remove or reorder instructor cards without a developer. | Must | Admin adds a test card and removes it. |

### C. Rentals and booking routing

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-20 | A Rentals page explains the rules, rates, inclusions and who may rent the arena and pool. | Must | Page contains all four items. |
| F-21 | The Rentals page links to or embeds the Acuity scheduler for arena and pool time. | Must | A test booking can be started from a phone and a desktop. |
| F-22 | Any approval, experience or waiver requirement for pool use is stated before the scheduler link. | Must | Text appears above the pool scheduler link. |
| F-23 | An RV and Camping page describes what is offered and the rules; its request button opens an email addressed to camping@hogdogproductions.net with a suggested subject line. | Must | Button opens a pre-addressed message. |
| F-24 | A Tiny House page shows photos, description, amenities and house rules, with one request button to the inbox chosen in the open decisions. | Must | Button opens a pre-addressed message to the chosen address. |
| F-25 | No page offers a booking or request route other than the one defined for it. | Must | Review of every link and button on the site. |

### D. Contact

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-30 | A Contact page shows info@hogdogproductions.net and explains which address to use for what. | Must | Page lists info@ and camping@ with their purposes. |
| F-31 | General inquiries use a pre-addressed email button to info@; there is no contact form to monitor. | Must | Button opens a message to info@. |
| F-32 | General contact is by email only; no phone number is shown outside instructor cards. | Should | Review of every page. |

### E. Events calendar

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-40 | A public Calendar page shows an events-only Google Calendar from the existing Workspace account. | Must | Calendar loads on the page. |
| F-41 | Visitors see a month view and can move forward and back through the whole year. | Must | Navigate twelve months ahead. |
| F-42 | Clicking an event shows its title, date, time and description. | Must | Test event shows all four. |
| F-43 | Events are color-coded by type, with a legend. | Should | At least two event types display in different colors. |
| F-44 | On phones the calendar shows as a scrolling list by month. | Should | Tested at phone width. |
| F-45 | Rental bookings and Acuity blocked times never appear on the public calendar. | Must | Book a test rental and confirm it does not show. |
| F-46 | Admins add or change events in Google Calendar and the site reflects them without editing the website. | Must | Add a test event and see it on the page. |

### F. Private trial pages

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-50 | Each trial has its own subpage with its own web address. | Must | Two test trial pages exist at separate addresses. |
| F-51 | Trial pages are absent from the menu, footer, sitemap and all public pages, and are marked so search engines skip them. | Must | Page source carries a no-index instruction; no public page links to it. |
| F-52 | An admin can create a trial page from a template without a developer. | Must | Admin creates a test page in under 15 minutes. |
| F-53 | A trial page can hold text, images, links and downloadable PDFs. | Must | Each type added to a test page. |
| F-54 | A trial page can be protected with a shared password. | Could | Page asks for the password. |

### G. Content management

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| F-60 | Staff can edit text and replace photos on any page without a developer. | Must | Staff member edits a page during handover. |
| F-61 | Staff can preview a change before it goes live. | Should | Preview shown for an unpublished edit. |
| F-62 | A named person holds the site admin login, and it sits under HogDog's own accounts. | Must | Confirmed at handover. |

## Non-functional requirements

| ID | Requirement | Priority | How to verify |
| --- | --- | --- | --- |
| N-01 | Every page works at phone width: no sideways scrolling, tap targets easy to hit, text readable without zooming. | Must | Tested on one iPhone and one Android phone. |
| N-02 | The whole site is served over HTTPS. | Must | Browser shows a secure connection on every page. |
| N-03 | Software and plugins are kept up to date by an automatic or scheduled routine, and unmaintained plugins are not used. | Must | Update routine documented at handover. |
| N-04 | Automated backups run regularly and a restore has been tested once. | Must | Test restore completed before launch. |
| N-05 | Pages meet WCAG 2.1 AA basics: readable color contrast, alt text on photos, menus usable by keyboard. | Should | Automated accessibility scan with no serious errors. |
| N-06 | Pages load quickly on a phone connection: photos are compressed and sized for the screen. | Should | Home page loads in a few seconds on a mobile connection test. |
| N-07 | Each page has its own title and description for search results. | Should | Checked in page source. |
| N-08 | The new site address is listed on the Google Business Profile. | Should | Profile shows the correct link. |
| N-09 | Email addresses are shown as buttons, not plain text, to reduce scraping by spam bots. | Could | Page source shows no plain address. |
| N-10 | Domain, hosting, theme and plugin licenses are registered to HogDog accounts, never to a builder's or an individual's personal account. | Must | Account owners confirmed at handover. |
| N-11 | The old site is kept until the new one is live, and old page addresses that people still use redirect to the new pages. | Should | Old booking and home addresses tested after launch. |
| N-12 | The only third-party integrations are Acuity and Google Calendar. | Must | Review of embedded services. |

## Content and asset checklist

The build stalls without these, so collect them early. Suggested supplier in the second column; change it as needed.

- ☐ Property photos (arena, pool, tiny house, RV and camping areas, farm, dogs and animals in action): Amy. Needed for F-05, home page.

- ☐ About and services text: Amy. Needed for F-03, F-04.

- ☐ Instructor photo, bio and contact details for every instructor: each instructor, collected by Amy. Needed for F-12, F-13.

- ☐ Sport program descriptions (agility, pool, nose work, sheep herding, disc): the lead instructor for each. Needed for F-11.

- ☐ Arena and pool rental rules, rates and eligibility wording: Amy. Needed for F-20, F-22.

- ☐ Pool approval and waiver wording: Amy, after attorney review. Needed for F-22.

- ☐ Tiny house and RV and camping descriptions, amenities and house rules: Amy. Needed for F-23, F-24.

- ☐ Acuity scheduling page links for arena and pool: Amy. Needed for F-21.

- ☐ Events-only Google Calendar set up with the first few events: Amy. Needed for F-40.

- ☐ Logo, brand colors, tagline if they exist: Amy. Needed for the design.

- ☐ Account access: domain registrar, hosting, existing site admin: Amy. Needed for N-10, N-11.

## Launch acceptance checklist

The site goes live only when every item is ticked.

- ☐ Every Must requirement in sections F and N has passed its verification step

- ☐ A real test booking made through the Rentals page reaches Acuity from a phone

- ☐ Test emails from the RV and camping, tiny house and general buttons reach the right inboxes

- ☐ A test event added in Google Calendar appears on the site; a test rental does not

- ☐ A test trial page works by link, is absent from menus and the sitemap, and is marked no-index

- ☐ Every instructor has reviewed and approved their own card

- ☐ A staff member has edited a page and created a trial page without help

- ☐ A backup restore has been tested

- ☐ Domain, hosting and admin logins are confirmed under HogDog's accounts

- ☐ The old site and its booking links are handled so nobody lands on a dead page

## Out of scope for v1

Left out on purpose; Acuity, Google Workspace or email covers the need. Any of these can be a later phase.

- Member, instructor and admin logins; membership signup and yearly dues

- Payments on the website, including PayPal or Venmo

- A custom booking engine, Airbnb-style availability, or a private rental calendar on the site

- A club request portal and electronic contract workflow

- Per-instructor schedule hiding, rental-hours reporting, and admin impersonation

- Storing signed waivers on the site

- A contact form (replaced by pre-addressed email buttons)

## Open decisions

Eight decisions change or block requirements. The last column is the default the builder will use if no answer arrives, so nothing stalls.

| Decision | Affects | Proposed default |
| --- | --- | --- |
| Where do tiny house inquiries go: Acuity, camping@, or info@? | F-24 | info@ |
| Do all instructors publish direct contact details, and is that email only or also phone? | F-12, F-14, F-32 | Email link on every card; phone only if the instructor chooses to share it |
| Which event types appear on the public calendar? | F-40 to F-45 | Trials, fast cat and disc only, as in the earlier draft |
| What approval, experience check or waiver must a renter complete before using the pool, and has an attorney reviewed the wording? | F-22 | Pool page says approval is required and links to the scheduler; wording added once confirmed |
| Who may rent the arena and pool? | F-20 | Placeholder eligibility wording supplied by Amy before launch |
| Should trial pages have a shared password? | F-54 | No password in v1; link-only |
| Who builds the site, on what platform, and on what budget? | N-03, N-04, N-10 | Not set; needed before a quote can be given |
| Who updates photos, bios and event details after launch? | F-60, F-62 | Amy, with each instructor responsible for their own card |